AGILE DEVELOPMENT MODEL DOCUMENT

Agile Scrum Model for BrainBridge

Why Agile?

BrainBridge requirements may change frequently because:

- New features may be added continuously

- Student feedback may change system requirements

- AI modules may evolve over time

- UI/UX improvements will be required regularly

Agile is the best development model because it supports:

- Continuous updates

- Fast development

- Incremental delivery

- Frequent testing

- Easy requirement changes

Agile Scrum Workflow

Step 1: Requirement Gathering

Collect requirements from:

- Students

- Teachers

- College administration

Step 2: Sprint Planning

Divide project into small modules:

- Authentication

- Video call

- AI system

- Upload system

- Notifications

Step 3: Development Sprint

Develop features in short cycles:

- 1–2 week sprints

Step 4: Testing

Perform:

- Unit testing

- Integration testing

- System testing

- UI testing

Step 5: Sprint Review

Demonstrate completed features.

Step 6: Feedback

Collect user feedback and improve.

Step 7: Deployment

Deploy updated modules continuously.

Suggested Sprint Plan

Sprint 1

- Authentication

- Basic UI

- Database setup

Sprint 2

- Video upload

- Shorts system

- Profile module

Sprint 3

- AI doubt analysis

- Search system

Sprint 4

- Student matching system

- Notifications

Sprint 5

- Video calling

- Whiteboard

- Chat system

Sprint 6

- Recommendation system

- Rating system

- Analytics